## Slide 1: 1. Presentation goals
What this presentation covers
What OpenProject is and where it fits
Core functionality and main modules
Jira-to-OpenProject concept mapping
Typical role model and usage patterns
Migration and user-visible improvements
This is an overview session, not detailed system training.

## Slide 2: 2. Why we choose OpenProject
Core reasons
Strong project collaboration functionality
Open source and customizable to our needs
One shared view of project work and status
Better planning of scope, schedule, and ownership
Transparent progress tracking across teams

## Slide 3: 3. Functional map
OpenProject capability areas
Planning: Projects, work packages, milestones, Gantt, roadmaps
Agile execution: Boards, backlogs, sprint planning, team planner
Collaboration: Meetings, comments, activity history, documents
Control/reporting: Status, time/cost, filters, queries, exports
Platform: Roles, workflows, custom fields, API integrations
Jira mapping baseline: Project -> Project, Issue -> Work package, Board -> Board, JQL/filter -> Query/filter.

## Slide 4: 4. Core concept: projects
Projects are the main organizing structure
Closest Jira concept: Project
Workspace boundary for members, modules, settings, and reporting
Can represent initiatives, products, departments, programs, or clients
Controls project-specific types, categories, versions, and workflows
Why it matters: governance and clarity without losing flexibility.

## Slide 5: 5. Core concept: work packages
Work package = central unit of work
Closest Jira concept: Issue
Represents tasks, stories, bugs, features, risks, and milestones
Main fields: type, status, assignee, priority, dates, estimates
Core object for planning, execution, and reporting

## Slide 6: 6. Structuring work packages
How work is organized
Parent/child hierarchy for decomposition
Relations: precedes, follows, blocks, duplicates, relates
Versions and milestones for release/phase planning
Categories and custom fields for business structure
Saved queries for focused working views

## Slide 7: 7. Planning with Gantt charts
Timeline and dependency management
Visualize tasks and milestones over time
Map dependency chains and delivery sequence
Identify date conflicts early
Keep deadline alignment across teams
Best fit: PMs and coordinators managing schedule risk.

## Slide 8: 8. Roadmaps and release planning
Roadmap view for versions and milestones
Group deliverables by version/release
Show upcoming milestones and target dates
Track progress at release/program level
Communicate direction to stakeholders
Roadmap vs Gantt: strategic view vs detailed schedule view.

## Slide 9: 9. Kanban style in OpenProject
How Kanban works in OPR
Closest Jira concept: Kanban board
Status-based columns with card movement by progress
Continuous flow model without fixed sprint timeboxes
Team focuses on pull flow and blocker visibility

## Slide 10: 10. Sprint style in OpenProject
How Sprint works in OPR
Closest Jira concept: Scrum board + backlog
Prioritize backlog and commit iteration scope
Track execution of sprint items with story points
Review completed vs carry-over items each cycle

## Slide 11: 11. Team planner
Capacity and assignment visibility
See who is working on what over time
Balance load and reschedule quickly
Coordinate handoffs across roles/disciplines

## Slide 12: 12. Search, filters, queries, and exports
Making information actionable
Build filtered views by role/team
Save reusable queries for day-to-day work
Export data for stakeholder communication
Example views: My tasks, Delayed milestones, Current sprint items

## Slide 13: 13. Roles, permissions, and governance
Simple 3-role model
Closest Jira concept: project roles + permission schemes
Permissions controlled by project and module
Project admin
Configure project, members/groups, workflows, modules
Member
Create/update work and execute daily delivery
Reader
View-only access for status and reporting

## Slide 14: 14. Customization and workflows
Adapting OpenProject to process
Configure work package types, statuses, and transitions
Add custom fields for business metadata
Enable only required modules by project
Support software, PMO, operations, and program use cases
Recommendation: keep customization governed and minimal at phase 1.

## Slide 15: 15. Integrations and API
Extending OpenProject
REST API for automation and system integration
Connect to reporting and surrounding tool ecosystem
Support workflow synchronization scenarios
Extend for specialized use cases (including BIM/BCF)

## Slide 16: 16. Typical end-to-end workflow
Example delivery flow
Create project and members
Enable needed modules
Define types, milestones, versions, fields
Create and assign work packages
Execute via board/list/planner
Track status and publish reporting views
Close release/project with retained history

## Slide 17: 17. Strengths to highlight
Main benefits
One system for execution + collaboration
Supports classic, agile, and hybrid delivery
Strong transparency and traceability
Open-source extensibility
Good balance of flexibility and process control

## Slide 18: 18. Jira to OpenProject migration work
Migration approach
Preserve Jira working context while moving to OPR
Core mapping: Project, Issue, Epic link, Sprint/Board
Backfill metadata, comments/history, users/groups, story points
Validate continuity in reports, boards, and workflows

## Slide 19: 19. Major user-visible improvements
What changed for end users
Epic-link support
All board types enabled
Story points available across all work package types
Simpler member management through groups

## Slide 20: 20. Features we might use in future
Phase 2 / Phase 3 candidates
Meetings: agendas, minutes, recurring ceremonies
Documents: centralized content and collaboration history
Time/cost/budget: stronger delivery control and visibility

## Slide 21: 21. Key takeaways
Summary
OpenProject fits Jira-experienced teams with clear concept mapping
Work packages are the center of planning and execution
Kanban and Sprint can coexist by team context
Simple role model and strong governance drive adoption success
Migration should focus on continuity, not process reset

## Slide 22: 22. Q&A / discussion
Questions?
Which modules are essential for phase 1?
Which teams should pilot first?
Which migration validations are mandatory for go-live?